# Project Document: PatientPrep SL - Your Smart Consultation Companion

Developer: Individual University Student Current Date: Friday, June 27, 2025 Location Context: Sri Lanka

## 1. Executive Summary

"PatientPrep SL" is a mobile application designed to empower patients in Sri Lanka to have more effective and informed medical consultations. It acts as a personal digital assistant for patients before and during a doctor's visit, helping them organize symptoms, compile questions, list medications, and prepare relevant personal health notes. The core value is to enable patients to articulate their concerns clearly and comprehensively, leading to more efficient and productive interactions with their doctors. Crucially, for the MVP, all user-inputted personal health data (symptoms, notes, medications) is stored exclusively on the user's device and not transmitted to a server or shared with doctors via the app. An intelligent agentic AI will guide patients through the preparation process, suggesting common questions or relevant points based on general symptom categories, helping them organize their thoughts for the consultation.

Developed by an individual university student, this project aims for a lean Minimum Viable Product (MVP) launch on the Google Play Store within a 3-month development cycle, following an initial 2-week Sprint 0 for meticulous planning and documentation. The initial focus will be on validating the concept of improving consultation quality through patient preparation, operating entirely on the patient's device for maximum privacy and minimal regulatory overhead.

## 2. Problem Statement

Many patients struggle to effectively communicate their health concerns during a doctor's consultation, leading to missed information, hurried visits, and potential misdiagnosis:

- For Patients:

  - Forgetfulness: Forgetting symptoms, questions, or important details when under pressure during a consultation.

  - Disorganization: Difficulty articulating complex symptoms clearly or presenting a coherent timeline of events.

  - Time Pressure: Feeling rushed by doctors, leading to incomplete communication.

  - Medication Confusion: Forgetting current medications or dosages.

  - Lack of Empowerment: Feeling unprepared or intimidated, leading to passive participation in their own care.

- For Doctors (Indirectly Impacted):

  - Inefficient Consultations: Spending more time eliciting basic information, rather than focusing on diagnosis and treatment.

  - Incomplete Information: Patients not providing all relevant details, potentially affecting diagnostic accuracy.

  - Patient Frustration: Patients feeling unheard or that their concerns weren't fully addressed.

## 3. Solution: PatientPrep SL - Your Smart Consultation Companion

"PatientPrep SL" empowers patients to become active participants in their healthcare by providing a structured way to prepare for consultations. Its core innovation for the MVP is an agentic AI component that acts as a "Consultation Coach," guiding patients through a thoughtful preparation process, with an absolute commitment to on-device data storage for patient privacy.

### 3.1. MVP Core Features (Solo Developer, 3-Month Scope)

The MVP will focus strictly on patient-side preparation. NO doctor-facing features, NO in-app communication with doctors, NO server storage of sensitive patient data, NO medical advice/diagnosis.

A. User App (React Native with Expo Go):

- User Authentication & On-Device Storage:

  - Simple email/password signup/login for app access.

  - Crucial: All user-inputted health data (symptoms, notes, medications, questions) is stored encrypted locally on the user's device only. The app will explicitly inform the user of this.

- Appointment Planner:

  - Ability to add upcoming doctor's appointments (date, time, doctor's name, specialty).

- Symptom Log & Detailer:

  - Users can log symptoms, indicating onset, duration, severity, and any aggravating/alleviating factors.

  - Agentic Nudge: The AI agent can prompt users with general questions like "When did this symptom start?" or "Does anything make it better or worse?"

- Medication List Manager:

  - Record current medications, dosage, and frequency.

  - Agentic Nudge: "Don't forget to list any over-the-counter medicines you're taking!"

- Questions for Doctor Builder:

  - Users can list specific questions they want to ask their doctor.

  - Agentic Nudge: Based on logged symptoms (e.g., "If you're experiencing [symptom], consider asking about [common lifestyle factor] or [next steps if symptoms worsen]."). These are general prompts, not medical advice.

- "Consultation Summary" Generator (Pre-Consultation):

  - A consolidated, easy-to-read summary of symptoms, medications, and questions that the patient can review before the appointment.

  - No sharing functionality for MVP beyond showing on screen. Patient can read it out, or ideally, the doctor might view it on the patient's phone if they choose to show it.

- Post-Consultation Notes (Local):

  - Users can jot down notes or action points after their consultation for personal reference.

B. Admin Panel (None for MVP relevant to sensitive data):

- For this highly constrained MVP, there is no admin panel that interacts with or views user-inputted health data, as it's all local.

- A basic admin panel might exist for managing app-level static content (e.g., general wellness tips) if any are pushed via the app.

### 3.2. Technology Stack (Optimized for Solo Developer)

- Front-end (Mobile App): React Native with Expo Go (JavaScript/TypeScript).

  - Rationale: Rapid prototyping, single codebase for iOS/Android, managed workflow, and robust SDK.

  - Local Storage: Heavily rely on Expo's SecureStore, AsyncStorage, or a local database library (e.g., SQLite via Expo's expo-sqlite) for all patient-entered data. Crucial: Data must be stored securely and encrypted locally.

- Backend & Cloud Services: Firebase (Google Cloud Platform).

  - Rationale: Used ONLY for user authentication (email/password), non-sensitive app-level configuration (e.g., list of pre-approved generic wellness tips), and analytics (e.g., app usage, feature engagement, not health data).

  - Firebase Authentication: For app access.

  - Cloud Firestore (NoSQL Database): For non-sensitive app data (user preferences for general nudges, app versioning, general content). NO PHI.

  - Cloud Functions for Firebase: For serverless backend logic for generic agentic nudges (e.g., push notification reminders for appointments), not processing PHI.

  - Firebase Cloud Messaging (FCM): For general app reminders (e.g., "Your appointment is tomorrow! Have you prepared your questions?").

  - Firebase Analytics: For tracking app usage patterns and feature adoption (e.g., how many users use the symptom logger), but not collecting or analyzing actual symptom data.

  - Firebase Hosting: For hosting the privacy policy and disclaimers.

- Agentic Logic: Initially rule-based logic implemented directly in React Native code or as part of very simple Cloud Functions that trigger general reminders. These are general prompts based on common user actions or time-based triggers, not analyzing patient's specific health inputs.

## 4. Market Analysis (Sri Lankan Context)

- Target Market:

  - Primary: Any individual in Sri Lanka who seeks to improve their medical consultations, particularly those with chronic conditions, multiple medications, or who feel rushed during visits.

  - Secondary: Busy professionals, parents managing family health, elderly individuals.

- Market Size & Growth:

  - Universal need for effective healthcare communication.

  - High smartphone penetration.

  - Growing patient empowerment movement globally.

  - In a context where doctors may have limited time, a well-prepared patient is highly valued.

- Competition:

  - Informal: Pen and paper, personal memory.

  - Indirect: General note-taking apps, symptom checkers (which often provide diagnoses, a risk this app avoids).

  - Differentiation: PatientPrep SL's specific focus on consultation preparation, its agentic guidance for organizing thoughts, and its commitment to on-device-only data storage (for MVP) makes it a unique, safe, and empowering tool for patients. It doesn't compete with diagnostic tools or doctor-patient communication platforms, but complements them.

## 5. Monetization Strategy (Post-MVP Focus)

Monetization for this highly privacy-focused MVP is challenging and would primarily revolve around premium features for the patient themselves, or very carefully vetted partnerships in future, highly regulated phases.

- Freemium Model (Primary):

  - MVP is free.

  - Future premium features could include: secure cloud backup (with explicit user consent and robust encryption, handled by a third-party HIPAA/PDPA compliant service, not the solo dev), advanced analytics for personal health trends (derived from their own local data), PDF export of consultation summaries.

- Ethical Partnerships (Highly Regulated Future):

  - Partnerships with ethical health education providers for in-app educational content (no advertising).

## 6. Solo Developer Project Plan

### Sprint 0: Planning & Documentation (2 Weeks - Starting June 27, 2025)

- Week 1 (June 27 - July 4, 2025):

  - Finalize Business Case (this document), emphasizing on-device patient preparation.

  - Initial Product Backlog and high-level prioritization, with absolute exclusion of server-side PHI.

  - Draft User Stories for all MVP features.

  - Simple Use Case Diagrams (User adds symptom, User creates question list, User views summary).

  - Preliminary UI/UX Wireframes for main screens (Appointment List, Symptom Log, Medication List, Question Builder, Summary View).

- Week 2 (July 5 - July 11, 2025):

  - Refine UI/UX Wireframes (focus on clarity, ease of data input, and organized summary presentation).

  - Detailed Technical Stack Justification (emphasis on local storage solutions) and initial Firebase project setup.

  - Break down MVP features into granular tasks with Time Estimates.

  - Draft initial Risk Assessment, focusing heavily on data storage location, disclaimers, and legal liability.

  - Prepare for Sprint 1.

### MVP Development Phase (3 Months / 12 Weeks - Starting July 12, 2025)

This phase will be broken down into 6 bi-weekly sprints.

#### Month 1 (Sprint 1 & 2: July 12 - August 8, 2025) - Foundations & Local Data Input

- Focus: User authentication and the core functionality of securely logging symptoms and medications locally.

- Deliverables:

  - Sprint 1 (July 12 - July 25):

    - React Native/Expo project setup.

    - Firebase Auth integration (for app access, not PHI).

    - Local storage setup (e.g., Expo SecureStore, SQLite) for encrypted patient data.

    - Firestore database schema for non-sensitive app configs.

    - User authentication and basic navigation.

  - Sprint 2 (July 26 - August 8):

    - Implement UI for logging symptoms (date, duration, description).

    - Implement UI for managing medication list (name, dosage, frequency).

    - All data stored securely locally.

#### Month 2 (Sprint 3 & 4: August 9 - September 5, 2025) - Preparation Tools & Basic Agentic Nudges

- Focus: Building the question builder and the consultation summary, with initial agentic guidance.

- Deliverables:

  - Sprint 3 (August 9 - August 22):

    - Implement UI for adding and managing questions for the doctor.

    - Implement the "Consultation Summary" view, consolidating all locally stored relevant data.

  - Sprint 4 (August 23 - September 5):

    - Implement Agentic Nudges for Symptom/Medication Input: General prompts to ensure comprehensive data entry (e.g., "Have you noted the frequency of your symptom?").

    - Implement Agentic Question Suggestions: General, non-medical questions based on common symptom categories (e.g., for "fatigue" -> "Ask your doctor about diet or sleep habits").

    - Implement appointment planner.

    - Initial Firebase Cloud Messaging (FCM) setup for non-sensitive reminders (e.g., "Your appointment is tomorrow!").

#### Month 3 (Sprint 5 & 6: September 6 - October 3, 2025) - Refinement, Testing & Launch

- Focus: Agentic refinement, comprehensive testing, and crucial legal/privacy preparation for launch.

- Deliverables:

  - Sprint 5 (September 6 - September 19):

    - Refine agentic logic and wording of nudges to ensure they are always general and non-medical.

    - Implement post-consultation notes section (local storage).

    - Conduct thorough internal manual testing of all user flows and data storage integrity. Identify and fix bugs.

  - Sprint 6 (September 20 - October 3):

    - User Acceptance Testing (UAT) with a small, trusted group of patients. Gather feedback on usability and helpfulness.

    - Final bug fixes and app polish.

    - Prepare all Google Play Store assets (app icon, screenshots, compelling description highlighting "prepared for your doctor," "better conversations," "your data stays private on your device").

    - CRITICAL: Develop and publish a comprehensive Privacy Policy and a very prominent Terms of Service/Disclaimer. These documents must unequivocally state that the app does not store PHI on a server, does not provide medical advice, is not for emergencies, and users should always consult a medical professional. Strict adherence to Sri Lanka's Personal Data Protection Act (PDPA) is paramount for any general personal data collected (e.g., user preferences, usage analytics, not health data).

    - Submit the app to the Google Play Store for review. (EAS Build for standalone APK/AAB).

## 7. Compliance & Security (ABSOLUTELY CRITICAL for Sri Lanka)

- Sri Lanka's Personal Data Protection Act (PDPA): Full compliance is mandatory.

  - NO PHI on Server: The absolute cornerstone of this MVP is that sensitive patient data is stored only locally and encrypted on the user's device. This must be clearly stated in the Privacy Policy. This bypasses many of the most complex PHI server-side regulations for MVP.

  - Explicit Consent: Users must provide clear, explicit, and informed consent for the collection and processing of any non-sensitive personal data (e.g., app usage analytics, notification preferences).

  - Data Minimization: Only collect general app usage data for analytics; do not collect or transmit actual symptoms or medical information.

  - Transparency: A comprehensive and easily accessible Privacy Policy and a very prominent and clear Disclaimer are not just essential but legally vital to manage expectations and avoid liability. They must clearly state the app's limitations and its purpose as a preparation tool, not a medical tool.

- Google Play Store Policies (2025):

  - Strict adherence to Google's User Data policy, especially concerning sensitive personal information.

  - The app's listing must accurately represent its functionality and data practices, and explicitly state that it is not for medical emergencies, diagnosis, or personal medical advice. It's a "patient aid."

## 8. Key Success Factors (for a Solo Developer MVP)

- Crystal Clear Communication: Explicitly and repeatedly informing users that the app is a preparation tool, that their health data is stored only on their device, and that it does not provide medical advice.

- Intuitive UI/UX: Making it incredibly easy for patients to log complex information clearly.

- Agentic Helpfulness: The AI's nudges must be genuinely useful in helping patients prepare, without crossing into medical advice.

- Ruthless Scope Management: Absolutely no feature creep into sensitive health data storage/transmission or direct doctor communication.

- Leverage Local Storage Securely: Proper implementation of local encryption for patient data.

## 9. Risks & Mitigation (for a Solo Developer)

- Misinterpretation/Misuse by Users:

  - Mitigation: Prominent, repeated disclaimers in-app and on the store listing that the app does not provide medical advice, is not for emergencies, and is a preparation tool only. Educate users on its purpose.

- Data Loss (Local Storage):

  - Mitigation: For MVP, clearly inform users that data is local and will be lost if the app is uninstalled or the device is lost/damaged. Future phases can explore opt-in, encrypted cloud backup solutions through third-party services that handle health data compliance (e.g., Google Health Connect on Android, Apple HealthKit). This is not for MVP.

- Liability Issues (despite local storage):

  - Mitigation: Extensive legal disclaimers and terms of service. Explicitly state the app's informational-only nature. Consult legal counsel for disclaimer wording. Focus on empowering patients to prepare, not on offering solutions.

- Doctor Acceptance:

  - Mitigation: While doctors are not directly using the app in MVP, they would likely appreciate patients coming in more prepared. This can be promoted indirectly through word-of-mouth.

- Burnout / Time Constraints:

  - Mitigation: Strict sprint planning, realistic estimates, using efficient tools, and rigidly avoiding scope creep, especially into risky areas.

- Compliance Issues (PDPA/Play Store):

  - Mitigation: This is the highest priority. Proactive legal research, diligent implementation of privacy policies and disclaimers. Engage with industry experts specifically on the legal and compliance aspects of not handling PHI centrally.

Here are some search queries to help gather more information relevant to this highly specific healthcare niche in Sri Lanka:

- Does Sri Lanka have specific regulations for mobile health apps beyond PDPA?

- How can mobile apps securely store user data locally on a device?

- Legal disclaimers for health and wellness mobile apps.

- Benefits of patient preparation for doctor visits.

- Sri Lanka digital health initiatives patient empowerment.

- Comparison of local storage options for React Native sensitive data.